Library Management System
Project Planning & WBS

Work Breakdown Structure and Repository Blueprint

# 1. Executive Summary

This project planning document outlines the Work Breakdown Structure (WBS), technology stack selection, and codebase structure for the Library Management System (LMS). It serves as the foundation for the agile development sprints tracked under Epic SCRUM-12 (Project Planning) and Task SCRUM-11 (Create Project Structure).

# 2. Work Breakdown Structure (WBS)

The project is structured hierarchically into 9 key phases. Each phase represents a group of deliverables required to compile, build, test, and present the system.

| WBS Code | Element Name | Deliverables & Scope | Jira Key | Start Date | End Date | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1.0 | Project Planning & Setup | Repository setup & planning. | LMS-SETUP | 2026-06-15 | 2026-06-25 | Completed |
| 1.1 | Initialize Repository | Git repository setup & folders. | LMS-SETUP-1 | 2026-06-15 | 2026-06-18 | Completed |
| 1.2 | Setup Dev Environment | Vite & TypeScript setup. | LMS-SETUP-2 | 2026-06-19 | 2026-06-22 | Completed |
| 1.3 | Setup Jira Board | Epic and backlog setup. | LMS-SETUP-3 | 2026-06-23 | 2026-06-25 | Completed |
| 2.0 | Requirement Analysis | Formulation of system rules. | LMS-DESIGN | 2026-06-26 | 2026-07-05 | In Progress |
| 2.1 | Draft SRS Document | Drafting SRS specification. | LMS-DESIGN-1 | 2026-06-26 | 2026-06-30 | In Progress |
| 2.2 | Define Use Case Models | Defining actors & use cases. | LMS-DESIGN-2 | 2026-07-01 | 2026-07-05 | In Progress |
| 3.0 | System Design | Architecture & DB design. | LMS-DESIGN | 2026-07-06 | 2026-07-15 | In Progress |
| 3.1 | Design ER Diagram | Model entity relationships. | LMS-DESIGN-3 | 2026-07-06 | 2026-07-10 | In Progress |
| 3.2 | Define Database Schema | Define SQL schemas in 3NF. | LMS-DESIGN-4 | 2026-07-11 | 2026-07-15 | In Progress |
| 4.0 | User Authentication | Secure sign-in & JWT settings. | LMS-AUTH | 2026-07-16 | 2026-07-25 | In Progress |
| 4.1 | Secure Admin & Librarian Sign-In | Login UI & verification. | LMS-AUTH-1 | 2026-07-16 | 2026-07-20 | In Progress |
| 4.2 | Student/Member Portal Access | Student login interfaces. | LMS-AUTH-2 | 2026-07-21 | 2026-07-22 | In Progress |
| 4.3 | Setup Global Context & Guards | AuthContext session control. | LMS-AUTH-3 | 2026-07-23 | 2026-07-25 | In Progress |
| 5.0 | Book Management | Inventory CRUD & catalog search. | LMS-BOOK | 2026-07-26 | 2026-08-04 | In Progress |
| 5.1 | Create Book Entry Form | Form CRUD controls & ISBN checks. | LMS-BOOK-1 | 2026-07-26 | 2026-07-31 | In Progress |
| 5.2 | Catalog Search & Filters | Title, Author, Genre queries. | LMS-BOOK-2 | 2026-08-01 | 2026-08-04 | In Progress |
| 6.0 | Member Management | Registry of library cardholders. | LMS-MEM | 2026-08-05 | 2026-08-12 | In Progress |
| 6.1 | Register New Members | Registration form & card generation. | LMS-MEM-1 | 2026-08-05 | 2026-08-08 | In Progress |
| 6.2 | View & Edit Member Profiles | View logs & standings details. | LMS-MEM-2 | 2026-08-09 | 2026-08-10 | In Progress |
| 6.3 | Account Status Handler | Suspension triggers setup. | LMS-MEM-3 | 2026-08-11 | 2026-08-12 | In Progress |
| 7.0 | Book Issue & Return | Checkout transactions and returns. | LMS-TX | 2026-08-13 | 2026-08-22 | In Progress |
| 7.1 | Implement Book Checkout | Issue log builder & availability triggers. | LMS-TX-1 | 2026-08-13 | 2026-08-17 | In Progress |
| 7.2 | Implement Book Check-in | Return state processing & check-in. | LMS-TX-2 | 2026-08-18 | 2026-08-20 | In Progress |
| 7.3 | Fine Accrual & Penalties Logic | Overdue dynamic fine calculation. | LMS-TX-3 | 2026-08-21 | 2026-08-22 | In Progress |
| 8.0 | Reports & Dashboard | Real-time settings & logs queues. | LMS-ADV | 2026-08-23 | 2026-08-27 | In Progress |
| 8.1 | Admin Borrowing Policy Settings | Policy ceilings & settings dashboard. | LMS-ADV-1 | 2026-08-23 | 2026-08-24 | In Progress |
| 8.2 | Book Reservation Queue | Waitlist and queue triggers. | LMS-ADV-2 | 2026-08-24 | 2026-08-26 | In Progress |
| 8.3 | Dashboard Metrics & Fine logs | Dashboard widgets & settlement logs. | LMS-ADV-3 | 2026-08-26 | 2026-08-27 | In Progress |
| 9.0 | Verification & Testing | TypeScript compiler and E2E verifications. | LMS-TEST | 2026-08-28 | 2026-08-30 | In Progress |
| 9.1 | TypeScript & Build Compliance | Type check matching & build bundles. | LMS-TEST-1 | 2026-08-28 | 2026-08-29 | In Progress |
| 9.2 | End-to-End Delivery & Jira Sync | Archive uploads & completion approvals. | LMS-TEST-2 | 2026-08-30 | 2026-08-30 | In Progress |

# 3. Codebase Directory Map

To establish a standardized development environment, the following project hierarchy is initialized:

•  docs/  -  Contains all design and requirement documents (WBS, SRS, ERD).

•  src/assets/  -  Static graphics, SVG icons, and library logo media assets.

•  src/components/  -  Shared visual UI components (Navbar, Sidebar, MetricCard).

•  src/context/  -  Global state providers (LibraryContext for transactions, AuthContext for sessions).

•  src/pages/  -  Main application view controllers (Login, Dashboard, Books, Members, Issues).

•  src/services/  -  Storage access layer (storage.ts) simulating SQL transactions on LocalStorage.

•  src/styles/  -  Global CSS rules, custom CSS variables, and layout styles.

•  index.html / App.tsx  -  Entry point documents and main app layout frame.