Library Management System
Project Planning & WBS

Work Breakdown Structure and Repository Blueprint

# 1. Executive Summary

This project planning document outlines the Work Breakdown Structure (WBS), technology stack selection, and codebase structure for the Library Management System (LMS). It serves as the foundation for the agile development sprints tracked under Epic SCRUM-12 (Project Planning) and Task SCRUM-11 (Create Project Structure).

# 2. Work Breakdown Structure (WBS)

The project is structured hierarchically into 9 key phases. Each phase represents a group of deliverables required to compile, build, test, and present the system.

| WBS Code | Element Name | Deliverables & Scope |
| --- | --- | --- |
| 1.0 | Project Planning & Setup | Repository initialization, directory organization, and Jira board backlog configuration. |
| 1.1 | Initialize Repository | Git repository bootstrap, directory templates, and contributing documentation. |
| 1.2 | Setup Dev Environment | Vite builder configuration, TypeScript compilation flags, and NPM dependency installations. |
| 1.3 | Setup Jira Board | Configuration of Epics, task assignments, and Sprint 1 parameters. |
| 2.0 | Requirement Analysis | Formulation of system rules, software requirements, and actors use cases. |
| 2.1 | Draft SRS Document | Detailed write-up of functional and non-functional rules of library procedures. |
| 2.2 | Define Use Case Models | Flowcharts tracing librarian actions vs. student catalog lookups. |
| 3.0 | System Design | Relational database constraints mapping, normalization, and page wireframe drawings. |
| 3.1 | Design ER Diagram | Primary/foreign keys modeling and entities mapping. |
| 3.2 | Define SQL Schemas | Tables creation queries writing and attribute restrictions configuration. |
| 4.0 | User Authentication | Secure sign-in UI, credential checks, JWT tokens issuing, and role authorization. |
| 5.0 | Book Management | Inventory catalog CRUD controls, category selectors, and search index query. |
| 6.0 | Member Management | Member profiles registration forms, status changes, and cards generation. |
| 7.0 | Book Issue & Return | Checkout transactions logger, due-date calculator, and dynanic fine accruals. |
| 8.0 | Reports & Dashboard | Real-time counters widgets, overdue borrow lists, and stock audits tables. |
| 9.0 | Verification & Testing | Unit test validations of fine calculation modules, end-to-end integration reviews. |

# 3. Codebase Directory Map

To establish a standardized development environment, the following project hierarchy is initialized:

•  docs/  -  Contains all design and requirement documents (WBS, SRS, ERD).

•  src/assets/  -  Static graphics, SVG icons, and library logo media assets.

•  src/components/  -  Shared visual UI components (Navbar, Sidebar, MetricCard).

•  src/context/  -  Global state providers (LibraryContext for transactions, AuthContext for sessions).

•  src/pages/  -  Main application view controllers (Login, Dashboard, Books, Members, Issues).

•  src/services/  -  Storage access layer (storage.ts) simulating SQL transactions on LocalStorage.

•  src/styles/  -  Global CSS rules, custom CSS variables, and layout styles.

•  index.html / App.tsx  -  Entry point documents and main app layout frame.